Acme Logistics â€” Q3 Proposal

Prepared for Dana Whitfield, Head of Operations, Acme Logistics. Draft 4 â€” not for circulation.

1. Executive summary

Acme asked for a fixed-price fleet telemetry rollout across its 240 vans in the North and Midlands depots during Q3. We propose a three-phase rollout starting 7 July, with depot-by-depot cutover and a two-week parallel run against the existing paper logs.

2. Scope

Phase 1: Leeds and Sheffield depots (90 vans). Phase 2: Birmingham and Coventry (110 vans). Phase 3: Nottingham (40 vans) and the driver app for all depots.

3. Pricing

See the attached pricing workbook. Headline: Â£418,000 fixed, with a 6% volume discount if Phase 3 is confirmed before 1 August. TODO: confirm the per-van hardware cost with procurement before this goes to Dana.

4. Risks

Driver adoption; depot Wi-Fi in Coventry; the telematics vendor's lead time on 4G units.

Next step: send to Dana by Friday for sign-off.